PARKBRIDGE

Product Requirements Document

Version 0.3  |  DRAFT

June 2026

Build: Claude Code  |  GitHub  |  Vercel  |  Supabase  |  Next.js 14 App Router

| Field | Value |
| --- | --- |
| Document Owner | TBC |
| Status | Draft — technical decisions confirmed |
| Target Market | United Kingdom |
| Phase | MVP: Search, Compare, Identify, Deep-link |
| Version | 0.3 — Q&A decisions locked. Phase 0 setup ready to begin. |
| Previous version | v0.2 — June 2026 |

# Contents

# 1. Executive Summary

ParkBridge is a mobile-first parking intelligence platform for UK drivers. It solves two distinct but linked friction points: the pre-journey problem of finding and comparing parking options before leaving home, and the at-car problem of identifying the correct parking provider and payment method once parked.

The product is positioned as Trainline for parking with CityMapper-style contextual awareness. It is not a payment processor in its initial form. It is an intelligent aggregator, identifier, and router that makes finding and paying for parking faster and less frustrating.

Phase 1 (MVP) delivers: destination search, parking comparison, GPS-based provider identification, and deep-links to provider apps/websites. Payment aggregation is a Phase 3 objective, contingent on API availability and commercial agreements.

v0.3 Status T h e t e c h n i c a l d e c i s i o n l o g ( S e c t i o n 8 ) a n d a l l o p e n q u e s t i o n s ( S e c t i o n 1 3 ) h a v e b e e n u p d a t e d t o r e f l e c t c o n f i r m e d a n s w e r s f r o m t h e p r o d u c t o w n e r . P h a s e 0 s e t u p c a n n o w b e g i n . A c o m p a n i o n P h a s e 0 T e c h n i c a l S e t u p G u i d e h a s b e e n p r o d u c e d a l o n g s i d e t h i s d o c u m e n t .

# 2. Problem Statement

## 2.1 The Pre-Journey Problem

When a UK driver decides to drive to a destination, they have limited ability to research parking options in advance. Key pain points:

- No single source shows all nearby parking across on-street, car parks, and private providers

- Price comparison across providers (NCP, Q-Park, APCOA, JustPark, YourParkingSpace etc) requires visiting multiple apps or websites

- Restrictions (resident permit zones, time limits, loading bays, EV-only bays) are not surfaced upfront

- Opening hours and pre-booking availability are fragmented across provider sites

- Journey planning tools (Google Maps, Waze, Apple Maps) do not surface parking price or restriction data meaningfully

## 2.2 The At-Car Problem

Once parked, many drivers do not know which app to use to pay. The UK parking market is highly fragmented across 10+ active payment apps. This creates:

- Confusion and wasted time walking to a pay-and-display machine or signage to find a zone code

- Failed payments when users download the wrong app or enter the wrong location code

- Overpayment or underpayment due to misidentification of tariff zone

- PCNs (penalty charge notices) issued while the driver is still trying to figure out how to pay

Market Context The UK has approximately 10,000+ car parks and millions of on-street spaces managed by a fragmented mix of local authorities, private operators, and independent landowners. No single platform currently solves discovery, comparison, and identification in one journey.

# 3. Vision and Goals

## 3.1 Product Vision

ParkBridge becomes the default starting point for any UK parking decision. Whether you are planning a trip three days out or standing next to your car in an unfamiliar street, ParkBridge gives you the right information and the fastest route to payment.

## 3.2 Strategic Goals

- Reduce the average time-to-payment for a UK driver to under 90 seconds from arrival

- Become the most comprehensive UK parking data aggregator, combining structured provider data with user-contributed corrections

- Build a defensible data asset that improves with scale

- Create a distribution channel that parking providers are willing to pay for (performance marketing model)

- Position for Phase 3 unified payment aggregation once API relationships exist

## 3.3 Success Metrics (MVP)

| Metric | Target (Month 3) | Target (Month 6) |
| --- | --- | --- |
| Provider correctly identified at car | 85% accuracy | 93% accuracy |
| Time to correct deep-link from GPS trigger | < 15 seconds | < 10 seconds |
| Pre-journey search sessions ending in navigation | > 40% | > 55% |
| User-submitted corrections actioned within 48h | 100% | 100% |
| DAU / MAU ratio | > 0.15 | > 0.25 |

# 4. Target Users

## 4.1 Primary Personas

### Persona 1: The Journey Planner

Age 28–55. Driving to an unfamiliar area (city centre, hospital, sports venue, tourist attraction). Books ahead when possible, anxious about parking costs and availability. Uses Google Maps but wishes it showed pricing. Currently visits 2–3 sites to compare. Values: certainty, price transparency, no surprises.

### Persona 2: The Spontaneous Parker

Age 22–45. Has just parked. Does not know the provider or zone code. Standing next to the car, often in a hurry. Currently has to walk to a sign or machine. May have 5–10 apps already installed. Values: speed, accuracy, one-tap access.

### Persona 3: The Regular Commuter

Age 30–60. Parks in the same location most days but occasionally parks elsewhere. Knows their usual spot but struggles in new areas. Values: saved favourites, habit integration, speed.

## 4.2 Secondary Users

- Fleet drivers and delivery drivers needing fast identification in unfamiliar areas

- Visitors to the UK unfamiliar with the fragmented payment landscape

- Accessibility-focused drivers needing to identify Blue Badge bays quickly

## 4.3 Out of Scope (Phase 1)

- Cyclists, motorcyclists, and EV charging (flag for Phase 2)

- Commercial fleet management or bulk booking

- Non-UK markets

# 5. Feature Requirements

## 5.1 Core Feature Set: Phase 1 (MVP)

### F1: Destination Search and Parking Discovery

The user enters a destination (address, postcode, POI name, or event venue) and sees a map view with all nearby parking options surfaced within a configurable radius (default 400m, adjustable to 800m and 1.5km).

- Autocomplete powered by Google Places API, biased to UK locations

- Results displayed on map AND as a sortable list (price, distance, availability)

- Filter options: price range, indoor/outdoor, 24-hour, accessible bays, pre-book only, on-street only, car park only

- Each result shows: provider logo, distance, price per hour, daily max, opening hours, restrictions summary

- Tapping a result shows a detail card with full tariff breakdown, restrictions, user notes, and a CTA

- Google Maps/Apple Maps navigation deep-link to the car park entrance

### F2: GPS-Based Provider Identification (At-Car Mode)

- Location accuracy target: within 10 metres

- On detection: provider name, logo, zone/location code, applicable tariff, prominent deep-link CTA

- Deep-link opens correct provider app at payment screen where supported

- Fallbacks: manual postcode entry, QR code scan (Phase 2)

- 'I don't recognise this' option triggers correction workflow

### F3: Deep-Link Directory

| Provider | Type | Notes |
| --- | --- | --- |
| RingGo | On-street, car parks | Largest UK on-street network |
| PayByPhone | On-street, car parks | Strong LA partnerships |
| JustPark | Private, residential, car parks | Marketplace model |
| APCOA Connect | APCOA-managed car parks | App + web |
| NCP | NCP-owned car parks | Pre-book and ANPR |
| Q-Park | City centre multi-storeys | Pre-book focus |
| YourParkingSpace | Private spaces marketplace | Hourly and monthly |
| ParkMobile | LA partnerships | Strong London presence |
| Flowbird | LA-issued terminals | App and SMS payment |
| Local Authority Apps | Council-specific | Bristol, Manchester, etc. |
| National Parking Platform (NPP) | DLUHC initiative | Target integration when accessible |

### F4: User Feedback and Data Quality Loop

- Post-session prompt: 'Was this information correct?'

- One-tap correction categories: Wrong provider / Wrong zone code / Wrong price / Space no longer exists

- Corrections reviewed via admin queue before updating live database

- Corrections available to anonymous users (no login required — answered Q18)

### F5: Saved Locations and Favourites

- Save any car park or zone as a Favourite — no login required in Phase 1 (localStorage)

- 'Home', 'Work', and custom labels

- One-tap repay from Favourites using last-used provider

## 5.2 Phase 2 Features (6–12 Months)

- Pre-booking integration (JustPark, NCP, Q-Park, YourParkingSpace)

- EV charging bay identification and cross-reference to Zap-Map

- Blue Badge bay locator and accessibility filter

- Business account: expense receipt generation

- Calendar integration: auto-surface parking for diary events

- Parking overstay alerts (GPS-triggered, opt-in)

- QR code scan fallback for GPS-denied environments

- NPP integration if API access becomes available

- User accounts with cross-device sync (Phase 2 upgrade from anonymous)

## 5.3 Phase 3 Features (12–24 Months)

- Unified in-app payment routing to provider via API

- Single saved payment method across all providers

- Automated session extension before expiry

- Employer/fleet accounts with centralised billing

- B2B anonymised demand data product

# 6. Maps and Location Architecture

## 6.1 Maps Provider Decision

DECISION (v0.3) M a p s p r o v i d e r d e c i s i o n : M a p b o x a c c o u n t n o t y e t s e t u p . F o r P h a s e 0 , u s e G o o g l e M a p s J a v a S c r i p t A P I f o r b o t h t h e m a p d i s p l a y l a y e r a n d g e o c o d i n g / p l a c e s , s i n c e t h e G o o g l e M a p s A P I k e y a l r e a d y e x i s t s . M a p b o x t o b e e v a l u a t e d a n d a d d e d i n P h a s e 1 i f c o s t o r c u s t o m i s a t i o n r e q u i r e m e n t s d e m a n d i t . T h i s s i m p l i f i e s s e t u p a n d r e d u c e s t h e n u m b e r o f t h i r d - p a r t y a c c o u n t s n e e d e d f o r M V P .

| Provider | Use in ParkBridge | When |
| --- | --- | --- |
| Google Maps JavaScript API | Map display, parking pin layer, place search autocomplete | Phase 0 / MVP — using existing API key |
| Google Geocoding API | Reverse geocoding GPS coordinates to street/zone | Phase 0 / MVP |
| Google Places API | Destination autocomplete with UK bias | Phase 0 / MVP |
| postcodes.io (free) | UK postcode lookup fallback | Phase 0 / MVP |
| Mapbox GL JS | Optional replacement for map display layer if Google costs escalate | Phase 2 evaluation |

Google Maps API cost note: the Maps JavaScript API charges per map load ($7 per 1,000 after the $200/month free credit). For MVP volumes (<28,000 map loads/month) this is within the free tier. Set a billing alert at $50 in Google Cloud Console immediately.

## 6.2 GPS Location Stack

- Standard GPS accuracy: 3–10 metres outdoors — sufficient for car park boundary identification

- Multi-storey car parks: GPS degrades above floor 2. Fallback: manual postcode or floor/zone entry

- Underground car parks: GPS fails entirely. Fallback: manual postcode entry (QR code scan in Phase 2)

- On-street: GPS sufficient. Cross-reference with PostGIS zone polygons to identify zone code

- Implementation: W3C Geolocation API in Next.js (browser). Permission requested only when user taps 'I Am Parked'.

## 6.3 Geofencing and Zone Identification

- Each parking zone stored as a PostGIS POLYGON geometry in Supabase

- GPS point matched via ST_Contains / ST_DWithin query to identify zone + provider

- Confidence score per zone. Low-confidence: show 2–3 candidates, let user confirm

- Data sources: OpenStreetMap polygons, council CPZ shapefiles (data.gov.uk), manual entry for priority locations

# 7. Data Architecture

## 7.1 Core Data Entities

| Entity | Key Fields | Primary Data Source |
| --- | --- | --- |
| parking_locations | id, name, type, lat, lng, boundary (geometry), provider_id, zone_code, tariff_id, opening_hours, accessibility_flags, confidence_score | OpenStreetMap, Google Places, manual entry |
| providers | id, name, logo_url, deeplink_ios, deeplink_android, web_fallback_url, app_store_url, play_store_url, payment_methods | Manual curation |
| tariffs | id, location_id, rate_type, price_per_hour_pence, daily_max_pence, free_minutes, valid_from, valid_to, day_restrictions, verified_at | Provider data, manual entry, user corrections |
| user_corrections | id, location_id, correction_type, reported_value, expected_value, notes, status, created_at | User-submitted (anonymous) |
| user_sessions | id, session_token (anonymous), location_id, provider_id, session_start, deep_link_clicked, feedback_submitted | App-generated |

## 7.2 Data Seeding Strategy

DECISION (v0.3) D a t a s e e d i n g a p p r o a c h : C S V i m p o r t s c r i p t s i n / s c r i p t s d i r e c t o r y . R e a s o n : g i v e s f u l l c o n t r o l o v e r d a t a s h a p e , e a s y t o r e - r u n , s o u r c e - c o n t r o l t h e s e e d d a t a , a n d i t e r a t e w i t h o u t a U I d e p e n d e n c y . P r o c e s s : ( 1 ) c u r a t e C S V f i l e s p e r e n t i t y t y p e , ( 2 ) a N o d e . j s s c r i p t v a l i d a t e s a n d i n s e r t s v i a S u p a b a s e c l i e n t , ( 3 ) P o s t G I S g e o m e t r y c o l u m n s p o p u l a t e d v i a S T _ G e o m F r o m G e o J S O N . P h a s e 0 t a r g e t : 2 0 0 m a n u a l l y v e r i f i e d l o c a t i o n s a c r o s s L o n d o n ( p r i m a r y ) + M a n c h e s t e r ( s e c o n d a r y ) .

## 7.3 Anonymous Session Strategy

DECISION (v0.3) A n o n y m o u s - f i r s t u s a g e ( a n s w e r e d Q 1 8 ) . F a v o u r i t e s s t o r e d i n b r o w s e r l o c a l S t o r a g e i n P h a s e 1 — n o l o g i n r e q u i r e d . U s e r c o r r e c t i o n s s u b m i t t e d w i t h a g e n e r a t e d a n o n y m o u s s e s s i o n t o k e n ( U U I D s t o r e d i n l o c a l S t o r a g e ) . P h a s e 2 i n t r o d u c e s o p t i o n a l a c c o u n t c r e a t i o n w i t h m i g r a t i o n o f l o c a l d a t a t o a u s e r p r o f i l e . T h i s a p p r o a c h m i n i m i s e s o n b o a r d i n g f r i c t i o n f o r t h e c o r e a t - c a r u s e c a s e .

## 7.4 National Parking Platform (NPP)

NPP Context N P P i s a D L U H C - b a c k e d i n i t i a t i v e t o s t a n d a r d i s e U K p a r k i n g A P I s . C u r r e n t l y i n l i m i t e d r o l l o u t . P a r k B r i d g e d a t a m o d e l i s d e s i g n e d t o a c c e p t N P P - f o r m a t f e e d s w h e n a v a i l a b l e , t r e a t i n g N P P a s a f i r s t - c l a s s s o u r c e t h a t o v e r r i d e s m a n u a l d a t a f o r c o v e r e d l o c a t i o n s . T a r g e t : P h a s e 2 p i l o t i n t e g r a t i o n .

# 8. Technical Architecture — Confirmed Decisions

v0.3 — All Technical Decisions Confirmed S e c t i o n 8 r e f l e c t s c o n f i r m e d a n s w e r s t o Q 1 1 – Q 2 0 . A l l p l a c e h o l d e r o p t i o n s h a v e b e e n r e s o l v e d . T h e s t a c k i s f u l l y d e f i n e d . P h a s e 0 s e t u p c a n b e g i n i m m e d i a t e l y .

## 8.1 Confirmed Stack

| Layer | Decision | Notes |
| --- | --- | --- |
| Framework | Next.js 14 — App Router | App Router confirmed (Q12). Do not mix with Pages Router. All routes in /app directory. |
| Language | TypeScript — strict mode on | Strict mode to be configured in tsconfig.json at project init (Q20). |
| Linting | ESLint + Prettier | To be configured in Phase 0 setup. Config files committed to repo (Q20). |
| Styling | Tailwind CSS | Utility-first. No separate CSS files. |
| Database | Supabase (PostgreSQL + PostGIS) | Project not yet created — Phase 0 action item (Q13). Free tier sufficient for MVP. |
| Auth | Supabase Auth — Phase 2 only | Phase 1 is anonymous (Q18). Supabase Auth introduced when user accounts are needed in Phase 2. |
| Maps — display | Google Maps JavaScript API | Mapbox account not set up (Q15). Use Google Maps JS API with existing API key for Phase 1 (Q14). Evaluate Mapbox at Phase 2. |
| Maps — geocoding | Google Geocoding API + postcodes.io | Existing Google API key. postcodes.io as free UK postcode fallback. |
| Maps — search | Google Places Autocomplete API | UK-biased destination search. Server-side calls only (key not exposed client-side). |
| Hosting | Vercel | Auto-deploy on GitHub push. parkbridge.vercel.app production URL (Q19 — custom domain deferred). |
| Version control | GitHub | Branch strategy: main (production), develop (staging), feature/* (per feature). |
| Development env | Claude Code | AI-assisted development via Claude Code CLI. |
| Analytics | PostHog (cloud free tier) | Event tracking, funnels, session recording. GDPR-compliant. |
| Error monitoring | Sentry (free tier) | Client + server error capture. Vercel integration. |
| Data seeding | CSV import scripts (/scripts) | Node.js scripts to seed Supabase from curated CSV files (Q16). |
| Favourites storage | localStorage (Phase 1) | Anonymous. No login required. Migrated to user profile in Phase 2 (Q18). |
| Custom domain | Deferred — parkbridge.vercel.app | Domain not registered yet (Q19). Add custom domain when purchased. |
| Design wireframe | To be attached — Q11 pending | Wireframe built in Claude Code but not yet shared. Required before component build begins. |

## 8.2 Build Environment and Deployment Pipeline

### Repository Structure

| Path | Contents |
| --- | --- |
| /app | Next.js App Router pages and layouts |
| /app/(marketing) | Public-facing pages: home, about, city landing pages (SEO) |
| /app/(app) | Authenticated/protected app routes (Phase 2) |
| /app/api | API route handlers: /api/search, /api/identify, /api/corrections, /api/providers |
| /components | Shared React components: Map, SearchBar, ParkingCard, ProviderBadge, BottomSheet |
| /lib | Utility functions, Supabase client, PostHog client, type definitions |
| /scripts | Data ingestion: seed-locations.ts, seed-providers.ts, validate-deeplinks.ts |
| /supabase | Migration SQL files, seed SQL, functions |
| /public | Static assets, PWA manifest, provider logos, service worker |
| /.github/workflows | CI: lint.yml, typecheck.yml (runs on every PR) |

### Deployment Pipeline

| Trigger | Action | Environment | URL |
| --- | --- | --- | --- |
| Push to feature/* | Vercel preview deploy | Preview | Auto-generated URL |
| PR to develop | GitHub Actions: lint + typecheck + Vercel preview | Preview | Auto-generated URL |
| Merge to develop | Vercel deploy to staging | Staging | parkbridge-staging.vercel.app |
| Merge to main | Vercel deploy to production | Production | parkbridge.vercel.app |

## 8.3 Environment Variables

All secrets in Vercel dashboard. Never committed to GitHub. Add to .env.local for local development (gitignored).

| Variable | Value Source | Exposure |
| --- | --- | --- |
| NEXT_PUBLIC_GOOGLE_MAPS_KEY | Google Cloud Console | Client-side (restricted by HTTP referrer to Vercel domains) |
| GOOGLE_MAPS_SERVER_KEY | Google Cloud Console | Server-side only (API Routes) — unrestricted or IP-restricted |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project settings | Client-side (safe — public URL) |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase project settings | Client-side (safe — RLS enforced) |
| SUPABASE_SERVICE_ROLE_KEY | Supabase project settings | Server-side only — never expose to client |
| NEXT_PUBLIC_POSTHOG_KEY | PostHog project settings | Client-side |
| SENTRY_DSN | Sentry project settings | Client-side |
| SENTRY_AUTH_TOKEN | Sentry — for source maps upload | Build-time only (Vercel build env) |

## 8.4 Google Maps API Key Configuration

DECISION (v0.3) — Two API Keys Required U s e t w o s e p a r a t e G o o g l e M a p s A P I k e y s : ( 1 ) a c l i e n t - s i d e k e y r e s t r i c t e d b y H T T P r e f e r r e r t o * . v e r c e l . a p p a n d y o u r c u s t o m d o m a i n w h e n p u r c h a s e d — u s e d f o r M a p s J a v a S c r i p t A P I a n d P l a c e s A u t o c o m p l e t e w i d g e t o n l y ; ( 2 ) a s e r v e r - s i d e k e y c a l l e d f r o m N e x t . j s A P I r o u t e s o n l y — r e s t r i c t e d b y I P o r u n r e s t r i c t e d b u t n e v e r e x p o s e d t o t h e c l i e n t . T h i s p r e v e n t s k e y t h e f t a n d e n s u r e s b i l l i n g c o n t r o l .

APIs to enable in Google Cloud Console: Maps JavaScript API, Places API, Geocoding API. Set a billing alert at £50/month. The $200/month free credit covers approximately 28,000 map loads — sufficient for MVP.

## 8.5 Geospatial Query Design

Core at-car identification query (runs as Supabase RPC function):

SELECT p.*, t.price_per_hour_pence, pr.deeplink_ios, pr.deeplink_android, pr.web_fallback_url

FROM parking_locations p

JOIN tariffs t ON t.location_id = p.id

JOIN providers pr ON pr.id = p.provider_id

WHERE ST_DWithin(p.boundary::geography, ST_MakePoint($lng, $lat)::geography, 200)

ORDER BY p.confidence_score DESC, ST_Distance(p.boundary, ST_MakePoint($lng, $lat)) ASC

LIMIT 3;

This runs server-side via a Next.js API route (/api/identify) calling Supabase RPC. The service role key is used server-side. Results returned to client include provider name, logo URL, zone code, tariff summary, and deep-link templates with zone code interpolated.

## 8.6 Deep-Link Architecture

| Provider | iOS Deep-link Template | Web Fallback |
| --- | --- | --- |
| RingGo | ringgo://pay?locationCode={zone_code} | https://www.ringgo.co.uk/ringgo/index.php?pagename=findlocation&location={zone_code} |
| PayByPhone | paybyphone://parking?locationNumber={zone_code} | https://m.paybyphone.com/parking?locationNumber={zone_code} |
| JustPark | justpark://location/{location_id} | https://www.justpark.com/locations/{location_id} |
| NCP | ncp://carpark/{carpark_id} | https://www.ncp.co.uk/find-a-car-park/ |
| Q-Park | qpark://location/{location_id} | https://www.q-park.co.uk/en-gb/ |
| APCOA Connect | apcoaconnect://park?facilityId={id} | https://www.apcoa.co.uk/ |
| Flowbird | flowbird://pay?zone={zone_code} | https://flowbird.group/ |

Note: all deep-link schemas above require manual device testing before going live. Create a /scripts/validate-deeplinks.ts script that cycles through provider records and logs which schemes resolve correctly on the test device.

# 9. User Experience Principles

## 9.1 Design Philosophy

ParkBridge is used in high-stress, time-pressured moments. Design must optimise for speed and certainty, not comprehensiveness.

- Two modes: 'Plan a Journey' (pre-travel) and 'I Am Parked' (at-car). First choice on open.

- Zero unnecessary steps: at-car flow reaches deep-link CTA in two taps from home screen

- Confidence indicators: show certainty percentage with identification result

- Error recovery: 'this is wrong' must feel helpful, not like a bug report

- Offline tolerance: provider and zone data cached locally for poor-signal situations

- Anonymous by default: no login prompt in Phase 1

Wireframe Note — ACTION REQUIRED T h e C l a u d e C o d e w i r e f r a m e ( Q 1 1 ) w a s n o t r e c e i v e d . B e f o r e c o m p o n e n t d e v e l o p m e n t b e g i n s , t h e w i r e f r a m e s c r e e n s c o v e r i n g b o t h u s e r f l o w s m u s t b e s h a r e d a n d r e v i e w e d a g a i n s t t h e s e U X p r i n c i p l e s . S c r e e n s r e q u i r e d a s m i n i m u m : ( 1 ) H o m e / m o d e s e l e c t o r , ( 2 ) S e a r c h + m a p r e s u l t s , ( 3 ) P a r k i n g d e t a i l c a r d , ( 4 ) A t - c a r i d e n t i f i c a t i o n r e s u l t , ( 5 ) C o r r e c t i o n f o r m .

## 9.2 Critical User Flows

### Flow 1: Pre-Journey Parking Search

| Step | Action | Notes |
| --- | --- | --- |
| 1 | User opens app, taps 'Plan a Journey' | Default mode on first open |
| 2 | Enters destination — Google Places Autocomplete | UK-biased; debounced 300ms; min 3 chars to trigger |
| 3 | Map + list of nearby parking loads | Google Maps JS API; clustered pins; colour-coded by price |
| 4 | User applies filters | Filter chips; instant re-render; state in Zustand |
| 5 | Taps result: detail card (bottom sheet) | Full tariff, provider badge, restrictions, 'Navigate Here' CTA |
| 6 | 'Navigate Here' deep-links to Google/Apple Maps | Platform-detected; car park entrance pin, not postcode |

### Flow 2: At-Car Provider Identification

| Step | Action | Notes |
| --- | --- | --- |
| 1 | User taps 'I Am Parked' | Large CTA; no login required |
| 2 | Permission prompt: explain why GPS is needed | 'To identify your parking provider.' Then request. |
| 3 | GPS activates — loading state | W3C Geolocation API; timeout 10s |
| 4 | Result: provider name, logo, zone code, tariff, 'Pay Now' CTA | Confidence % shown; 'Does this look right?' below |
| 5 | 'Pay Now' triggers deep-link | App detection; web fallback if not installed |
| 6 | Return: 'Was that correct?' — one tap Yes/No | No triggers anonymous correction form |
| 7 | GPS fail: manual postcode or street input | Never a dead end |

# 10. Monetisation Strategy

## 10.1 Phase 1 — No Revenue

MVP is free. Goal: build data asset, user base, and provider relationships. Do not compromise UX with advertising at this stage.

## 10.2 Phase 2 Revenue Streams

- Performance referral fees: 2–5% per deep-link session converting to paid parking

- Featured placement: providers pay for priority search placement (labelled Sponsored)

- Pre-booking commission: 5–12% margin, aligned with JustPark / NCP affiliate rates

## 10.3 Phase 3 Revenue Streams

- Payment processing margin: 1–2% net of interchange

- B2B data licensing: anonymised demand data to urban planners and local authorities

- White-label API: navigation apps, fleet platforms, OEMs

- Business accounts: subscription tier for fleet expense reporting

# 11. Risks and Mitigations

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| GPS fails in multi-storey/underground | High | High | Manual postcode fallback; QR scan (Phase 2) |
| Provider deep-link schemas change | Medium | Medium | Versioned deep-link registry; automated test script; web fallback always present |
| Parking data stale/wrong — user gets PCN | High | High | Confidence scoring; 'verify against signage' disclaimer; moderated correction loop |
| Providers resist deep-linking | Medium | Medium | Position as distribution channel; revenue share model |
| Google Maps API cost overrun | Medium | Low–Medium | £50/month billing alert; postcodes.io fallback; Mapbox migration plan |
| Google Maps client key exposed/stolen | Medium | Low | Restrict key by HTTP referrer to Vercel domains; use server key for sensitive calls |
| NPP or Google/Apple launches competitor | High | Low–Medium | Data quality and user trust as moat; UK-specific depth |
| GDPR / location data breach | High | Low if handled | No persistent GPS storage; clear consent flow; privacy policy before launch |
| localStorage data lost (browser clear) | Low | Medium | Expected in Phase 1; mitigated by Phase 2 account migration |

# 12. Phased Roadmap

v0.3 Update P h a s e 0 u p d a t e d t o r e f l e c t c o n f i r m e d d e c i s i o n s : S u p a b a s e p r o j e c t c r e a t i o n a n d P o s t G I S s e t u p a r e n o w e x p l i c i t P h a s e 0 t a s k s . T y p e S c r i p t / E S L i n t s e t u p a d d e d . M a p b o x r e m o v e d f r o m P h a s e 0 ( G o o g l e M a p s J S A P I u s e d i n s t e a d ) . C u s t o m d o m a i n d e f e r r e d t o P h a s e 1 + .

| Phase | Timeline | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| 0: Foundation | Months 1–2 | GitHub repo init with Next.js 14 App Router + TypeScript strict + ESLint + Prettier. Supabase project created, PostGIS enabled, schema migrated. CSV seed scripts for 200 London + Manchester locations. Provider deep-link directory (top 8 providers). Vercel project live at parkbridge.vercel.app. Admin route for correction review. Google Maps API keys configured and restricted. | PostGIS live. 200 seeded locations. 8 providers with deep-links device-tested. CI pipeline green. Staging URL accessible. |
| 1: MVP (PWA) | Months 3–5 | Pre-journey search + map (Google Maps JS), GPS at-car identification, deep-link flow, anonymous correction submission, localStorage favourites, PWA manifest. Production deploy on Vercel. | 85% ID accuracy. 500 MAU. Correction loop live. |
| 2: Growth | Months 6–12 | Native iOS/Android (React Native/Expo), Supabase Auth + user accounts, pre-booking APIs, UK-wide data, Blue Badge, EV overlay, first commercial provider agreements, custom domain | 5,000 MAU. First referral revenue. 93% ID accuracy. |
| 3: Aggregation | Months 12–24 | Unified in-app payment, NPP integration, B2B data product, Series A prep | 50,000 MAU. Positive unit economics. |

# 13. Open Questions — Decision Log

v0.3 Status Q 1 1 – Q 2 0 a n s w e r e d b y p r o d u c t o w n e r ( J u n e 2 0 2 6 ) . 6 q u e s t i o n s r e m a i n p e n d i n g f r o m t h e o r i g i n a l Q 1 – Q 1 0 s e t a n d r e q u i r e r e s o l u t i o n b e f o r e P h a s e 1 p u b l i c l a u n c h .

## 13.1 Original Questions Q1–Q10

Q1: Geographic Scope [ANSWERED] ANSWERED: London (primary) + Manchester (secondary) for Phase 0. 200 verified locations across both cities.

Q2: Data Acquisition Budget [PENDING — AWAITING INPUT] PENDING — Awaiting confirmation. Phase 0 plan uses free/open data sources and manual curation to minimise cost. Budget needed for Phase 1 commercial data licences (Parkopedia etc).

Q3: Legal Review of Deep-Linking [PENDING — AWAITING INPUT] PENDING — Legal review not yet completed. Deep-linking without commercial agreement is low-risk for MVP (no transaction fee extracted). Review recommended before Phase 2 referral fee model activates.

Q4: PWA vs Native App [ANSWERED] ANSWERED: Phase 1 as PWA (Next.js + next-pwa). Native app (React Native / Expo) targeted for Phase 2.

Q5: Team Composition [PENDING — AWAITING INPUT] PENDING — Not confirmed. Assumption: solo founder using Claude Code for development, with outsourced data entry for initial seed.

Q6: PCN Liability Disclaimer [PENDING — AWAITING INPUT] PENDING — Terms of Service and UI disclaimer not yet drafted. Required before public launch. 'Always verify against signage' message must appear on every identification result.

Q7: Brand and Naming [PENDING — AWAITING INPUT] PENDING — ParkBridge name not yet trademark-checked. parkbridge.co.uk / .com availability not confirmed. Check before Phase 1 launch.

Q8: Provider Outreach [PENDING — AWAITING INPUT] PENDING — No outreach made yet. Recommend first contact to JustPark and RingGo within 30 days of MVP launch.

Q9: Monetisation Timing [ANSWERED] ANSWERED: No monetisation in Phase 1. Aligned with document recommendation.

Q10: Accessibility Standards [PENDING — AWAITING INPUT] PENDING — WCAG 2.1 AA not yet scoped. Recommend including in Phase 1 UI build from the start (simpler than retrofitting).

## 13.2 New Questions Q11–Q20

Q11: Wireframe Scope [PENDING — AWAITING INPUT] PENDING — Wireframe referenced but file not received. Please re-attach. Required before component development begins. Minimum screens needed: home/mode selector, search + map, parking detail card, at-car result, correction form.

Q12: App Router vs Pages Router [ANSWERED] ANSWERED: Next.js 14 App Router confirmed. All routes in /app directory. Do not use pages/ directory.

Q13: Supabase Status [ANSWERED] ANSWERED: Not yet created. Phase 0 action item. Setup guide included in companion document.

Q14: Google Maps API Key [ANSWERED] ANSWERED: Existing key to be used. Two keys needed — one client-side (HTTP referrer restricted), one server-side. Setup instructions in Phase 0 guide.

Q15: Mapbox Token [ANSWERED] ANSWERED: No Mapbox account. Deferred — Google Maps JavaScript API used for MVP map display. Mapbox re-evaluated at Phase 2.

Q16: Data Seeding Approach [ANSWERED] ANSWERED: CSV import scripts in /scripts. Node.js scripts validate and insert via Supabase client. See companion Phase 0 setup guide for script template.

Q17: Deep-Link Device Testing [ANSWERED] ANSWERED: Not yet tested. Phase 0 exit criterion. Requires physical iOS + Android device with each provider app installed. Test script template in companion document.

Q18: Anonymous vs Authenticated Sessions [ANSWERED] ANSWERED: Anonymous first. Favourites in localStorage. Corrections submitted with anonymous session token (UUID in localStorage). Supabase Auth introduced in Phase 2.

Q19: Custom Domain and DNS [ANSWERED] ANSWERED: Not yet registered. parkbridge.vercel.app used for MVP. Custom domain purchase recommended before Phase 1 public launch. Add to Vercel project settings when purchased.

Q20: TypeScript Strictness and Linting [ANSWERED] ANSWERED: Strict mode on, ESLint + Prettier to be configured at project init. Config committed to repo. See Phase 0 setup guide.

# 14. Document Control

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | June 2026 | Initial draft |
| 0.2 | June 2026 | Build environment updated to Claude Code + GitHub + Vercel. Section 8 rewritten. Q11–Q20 added. |
| 0.3 | June 2026 | All Q&A decisions incorporated. Google Maps used for map display (no Mapbox). Anonymous sessions confirmed. Supabase not yet set up — Phase 0 action. Wireframe pending (Q11). Two pending original questions escalated. |

ParkBridge PRD v0.3  |  DRAFT  |  Confidential  |  June 2026